## Module 5 — Section 5.1

### Pre-Trip Briefings & Operational Planning

### Learning Objectives

By the end of this section, the learner will be able to:

- Understand the purpose and structure of a pre-trip briefing

- Identify essential planning elements for oversize load transport

- Coordinate effectively with escort vehicles before movement

- Recognize the importance of clear communication, verification, and hazard review before departure

### Lesson Content

Oversize transport requires coordination, readiness, and shared understanding among all parties involved. A structured pre-trip briefing ensures that the driver, escort(s), and support personnel are aligned before movement begins.

A professional pre-trip briefing is not simply a conversation — it is a standardized safety and operational procedure.
 Every move, every day.

### 1. Purpose of the Pre-Trip Briefing

The pre-trip briefing ensures all team members:

- Understand the planned route and sequence

- Are aware of restrictions and hazards

- Know communication expectations

- Have verified equipment condition

- Are aligned on contingency and emergency procedures

A pre-trip briefing reduces confusion, prevents error, and increases safety and efficiency.

If misunderstandings occur before the wheels move, they become hazards once in motion.

### 2. Key Elements of a Professional Pre-Trip Briefing

A complete briefing includes confirmation of:

- Route and permit review

- Height, width, length, and weight verification

- Expected hazards (rail crossings, low clearances, turns, congestion zones)

- Pilot/escort vehicle positions, responsibilities, and spacing

- Communication channels — primary and backup

- Sterile-channel protocols

- Planned stopping points and timing

- Emergency pull-off procedures

- Weather, time-of-day restrictions, and special permit notes

Every escort and vehicle operator must confirm readiness and agreement.

### 3. Required Radio & Equipment Checks

Communication and equipment verification includes:

- Testing two-way radios for clarity and range

- Confirming spare radios/batteries (if applicable)

- Checking flags, banners, lights, and signage

- Verifying high-pole function (if used)

- Inspecting securement and load positioning

- Ensuring escort equipment is compliant and visible

No radio? No lighting?
 No movement.

### 4. Leadership & Expectations During the Move

The driver sets the tone and maintains command presence through:

- Calm, clear communication

- Patience and deliberate decision-making

- Focus on safety above convenience

- Accountability for compliance and conduct

Escorts support the move — the driver remains responsible for the load’s safe and lawful transport.

A successful briefing includes mutual respect and a shared objective:
 Everyone goes home safe, and the load arrives intact and compliant.

### Scenario / Case Study

Scenario:
 A new escort joins the team last-minute due to a schedule conflict. During briefing, they seem unfamiliar with the designated route and unsure about radio protocols.

Questions:

- Should you proceed?

- What corrective action must be taken?

- Who holds final responsibility?

Correct Action:
 Stop and resolve knowledge gap before moving. Provide route clarification and communication rules. If the escort cannot demonstrate readiness — replace them. The driver cannot legally or safely proceed with an unprepared escort.

### Knowledge Check

- The purpose of a pre-trip briefing is to:
 A) Socialize before the trip
 B) Align the entire team on the route and safety plan
 C) Satisfy a DOT form requirement
 D) Decide who leads the convoy by vote

 Correct Answer: B

- Pre-trip briefing must include:
 A) Route, hazards, communication, emergency plans
 B) Fuel card review only
 C) Permit discussion only
 D) Only what the driver wants to share

 Correct Answer: A

- If an escort is unsure of the route:
 A) Proceed and explain while moving
 B) Stop and review until they understand
 C) Trust GPS
 D) Let them follow other traffic

 Correct Answer: B

- Radios must be checked:
 A) Only if equipment looks old
 B) Before every movement
 C) At weigh stations only
 D) At the driver’s discretion

 Correct Answer: B

- The driver is responsible for:
 A) Ensuring the briefing happens and everyone understands
 B) Route only
 C) Just loading the freight
 D) Letting escorts handle planning

 Correct Answer: A

### Summary

Pre-trip briefings create a shared understanding of the planned move, route, safety protocols, and communication expectations. They ensure:

- Planned coordination

- Equipment readiness

- Route and hazard awareness

- Legal compliance

- Professional, controlled movement

No briefing = no movement.

Preparedness saves lives, time, and money.